# Project Planning Phase

Project Planning Template

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS70689 |
| Project Name | HouseHunt: Finding Your Perfect Rental Home |
| Maximum Marks | 4 Marks |

## Product Backlog & Sprint Planning

| Sprint | Epic | USN | User Story | Story Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | US-1 | User registration | 3 | High | Team |
| Sprint-1 | Login | US-2 | User login | 2 | High | Team |
| Sprint-2 | Search | US-3 | Search properties | 5 | High | Team |
| Sprint-2 | View | US-4 | View property details | 3 | High | Team |
| Sprint-3 | Add Property | US-5 | Owner adds property | 5 | Medium | Team |
| Sprint-4 | Admin | US-6 | Admin dashboard | 5 | High | Team |

## Sprint Tracker

| Sprint | Total Points | Duration | Start | End | Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 days | 1 Feb | 6 Feb | 10 |
| Sprint-2 | 10 | 6 days | 7 Feb | 12 Feb | 10 |
| Sprint-3 | 10 | 6 days | 13 Feb | 18 Feb | 10 |
| Sprint-4 | 10 | 6 days | 19 Feb | 24 Feb | 10 |

## Burndown Chart